🧬 DEMO DEVELOPMENT ROADMAP

Kalido-Lite + TAISA
(Metadata Intelligence Platform – Internal Replacement for Kalido / DataDNA)

🧩 Overview

This roadmap defines the development plan for a functional demo whose goal is to technically and conceptually validate an internal replacement for the Kalido and DataDNA tools, incorporating advanced explainable reasoning capabilities through TAISA.

🎯 System objective

To build an internal metadata intelligence platform that:

- Replicates the critical DataDNA + Kalido workflow

- Drastically reduces:

  - Technical complexity

  - Operational costs

  - Dependency on third-party tools

- Incorporates explainable and auditable reasoning through TAISA

- Enables structural analysis, impact assessment, and technical explanation of changes in the EDW

The system is designed as a solid foundation for future evolution, not as a point solution or a closed, one-off implementation.

🧠 Design principles

The demo development is governed by the following core principles:

- PostgreSQL as the single internal engine
All persistence, structural reasoning, and modeling are based on PostgreSQL.

- SQL-embedded graphs
Lineage and impact are represented using relational structures and recursive queries, with no dependency on external graph engines such as Neo4j.

- Engine-agnostic metadata templates
Metadata extraction is defined through canonical templates, independent of the source engine.

- Lightweight per-engine adapters
Each engine implements only the translation of templates into native SQL, with no business logic.

- API-decoupled AI (TAISA)
Reasoning is fully externalized, ensuring decoupling, traceability, and replaceability.

- Docker-first architecture
The entire system must be executable via containers, without complex manual installation.

- Laptop-demonstrable MVP
The demo must be runnable locally, within minutes, and serve as a tangible proof of the proposed approach.

🔧 PHASE 0 – Design Preparation and Closure (FOUNDATION)

📌 Objective

To fully close the system design before starting production code development, ensuring architectural coherence, clear scope definition, and reduced rework.

📐 Scope

During this phase, the following aspects must be completed and validated:

- Confirm the final system architecture

- Finalize the internal data model (SQL + graph)

- Precisely define the exact scope of the MVP and the demo

📦 Deliverables

By the end of Phase 0, the following formal deliverables must exist:

- Validated and documented system architecture

- Fully defined internal SQL + Graph model

- Closed and unambiguous demo and MVP scope

🔌 PHASE 1 – Metadata Acquisition

(Equivalent to DataDNA – Steps 1 to 3)

📌 Objective

Implement structural metadata capture from the EDW without external dependencies, using a model based on generic (engine-agnostic) templates and lightweight per-engine adapters.

This phase lays the foundation for the entire system: snapshots, diff, lineage, impact, and reasoning.

🧩 Components

1.1 Metadata Query Templates

Define a canonical catalog of logical metadata queries that describe what metadata is required, without coupling to any specific database engine.

Mandatory minimum templates (MVP)

- list_databases

- list_schemas

- list_tables

- list_columns

- list_views

- list_dependencies

- list_query_usage (optional – MVP+)

Template principles

- Do not contain native SQL

- Are independent of the source engine

- Explicitly define inputs and outputs

- Produce a known, structured output

Standard template format

template_name:

description:

inputs:

output_schema:

1.2 SQL Adapters

Implement lightweight per-engine adapters, responsible solely for translating and executing the defined templates.

Adapters to be implemented

- TeradataAdapter

- PostgresAdapter (used for the demo)

Adapter responsibilities

- Translate template → engine-native SQL

- Execute the query against the corresponding engine

- Return the result normalized to the template schema

📌 Adapters contain no business logic, do not persist data, and have no knowledge of the system’s internal model.

📂 Suggested files

Recommended structure for the connectors module:

connectors/

├── templates/

│   ├── list_tables.yaml

│   ├── list_columns.yaml

├── adapters/

│   ├── base_adapter.py

│   ├── teradata_adapter.py

│   └── postgres_adapter.py

🗄️ PHASE 2 – Metadata Landing & Snapshots

(Equivalent to DataDNA – Steps 2, 3, and 6)

📌 Objective

Persist complete and consistent EDW states in PostgreSQL, enabling temporal versioning of metadata and establishing the foundation for historical comparison, change analysis, and subsequent reasoning.

This phase transforms captured metadata into persistent structural state.

🧩 Components

2.1 Snapshot Engine

Implement the Snapshot Engine, responsible for orchestrating metadata capture and persistence in a controlled execution.

Core responsibilities

- Create one logical snapshot per execution

- Generate and manage a unique snapshot_id

- Associate all captured metadata with the corresponding snapshot_id

Key tables involved

- snapshot

- schema_snapshot

- table_snapshot

- column_snapshot

📌 The Snapshot Engine performs no analysis; it only captures and persists state.

2.2 Snapshot Loader

Implement the Snapshot Loader, responsible for the actual persistence of captured data.

Core responsibilities

- Transactional insertion of all snapshot metadata

- Guarantee referential consistency between entities

- Manage temporal versioning of snapshots

Snapshot types

- Baseline
Represents an initial reference state of the EDW

- Incremental
Represents subsequent executions used for comparison and change detection

📌 In case of any error during loading, the snapshot must be fully aborted (full rollback).

🔍 PHASE 3 – Parsing & Diff Engine

(Equivalent to DataDNA – Steps 5 and 7)

📌 Objective

Detect and record structural changes in EDW metadata by comparing consecutive (or arbitrary) snapshots, in a deterministic, auditable, and source-engine-independent manner.

This phase converts historical states into explicit change events.

🧩 Components

3.1 Diff Engine

Implement the Diff Engine, responsible for comparing snapshots and generating normalized change events.

Snapshot comparison

- Snapshot N (current state)

- Snapshot N-1 (previous state)

📌 Comparison is performed on natural keys (schema, table, column), not on internal IDs.

Supported change types (MVP)

- ADD
Newly detected object or attribute

- DROP
Removed object or attribute

- MODIFY
Changes in existing properties, such as:

  - Data type

  - Nullability

  - Ordinal position

  - Other relevant structural attributes

Diff Engine output

- Generation of one or more change_event records per detected difference

- Each event represents an atomic, auditable change

3.2 Semantic normalization

Implement a semantic normalization layer for changes, with the goal of:

- Expressing changes independently of the source engine

- Eliminating native SQL-specific details

- Ensuring consistency in later stages (impact and reasoning)

📌 From this phase onward, all changes are expressed in a common language, understandable by humans, impact engines, and TAISA.

🧠 PHASE 4 – Lineage & Graph Engine

(Equivalent to DataDNA – Steps 7 to 9)

📌 Objective

Build technical lineage and structural impact in a deterministic and auditable way, without using external graph engines, relying exclusively on PostgreSQL and recursive queries.

This phase replaces external graph processing solutions with a simple, controlled, and transparent approach.

🧩 Components

4.1 Graph Model (SQL)

Define a relational graph model fully represented in SQL.

Main entities

- graph_node
Represents a technical object in the EDW.

- graph_edge
Represents a directed relationship between objects.

Supported node types (MVP)

- TABLE

- VIEW

- PROCESS

Supported relationship types (MVP)

- DEPENDS_ON

- FEEDS

📌 The graph model is versioned by snapshot and does not mix historical states.

4.2 Impact Analysis

Implement technical impact analysis using recursive SQL queries.

Core characteristics

- Use of WITH RECURSIVE for graph traversal

- Support for:

  - Direct impact

  - Indirect impact

- Configurable depth based on needs

📌 Impact analysis is reproducible, source-engine-independent, and fully auditable.

🤖 PHASE 5 – TAISA Integration (Analytics & Reasoning)

(Equivalent to DataDNA – Steps 9 to 11, with an enhanced approach)

📌 Objective

Replace rigid and opaque heuristics with an explainable reasoning engine, capable of analyzing structural changes, evaluating technical impact, and generating human-understandable recommendations.

This phase introduces contextual intelligence without coupling AI to the system core.

🧩 Components

5.1 TAISA Contract

Define a standard communication contract between the system and TAISA, ensuring decoupling, traceability, and reproducibility.

Standard analysis payload

{

"before_state": {},

"after_state": {},

"changes": [],

"impact_graph": []

}

Contract principles

- Minimal but sufficient context

- Stable and versionable structure

- Source-engine-independent

- Full auditability of reasoning

📌 TAISA does not access the internal database and does not maintain persistent state.

5.2 Reasoning capabilities

TAISA must provide the following minimum capabilities (MVP):

- Technical risk assessment
Identification of potential adverse effects of the change

- Change type classification
Example: breaking / non-breaking / informational

- Suggested technical actions (DDL / validations)
Concrete proposals aimed at mitigation or verification

- Natural language explanation
Human-oriented, auditable, and understandable reasoning

📌 Reasoning must be deterministic, explainable, and traceable to the received context.

🖥️ PHASE 6 – UI / Insight Layer

(Equivalent to DataDNA – Steps 12 and 13)

📌 Objective

Visualize the value generated by the system, not its technical complexity.

The UI acts as a validation and communication layer, not as a BI tool or a final end-user product.

🧩 Minimum required views (MVP Demo)

The demo must include the following essential views:

- Snapshots
Visualization of captured EDW states, including temporal and source information.

- Changes Detected
Listing of structural changes detected between snapshots, including change type and affected object.

- Impacted Objects
Visualization of direct and indirect impact generated by each change.

- TAISA Explanation
Presentation of TAISA reasoning:

  - Change classification

  - Risk level

  - Recommendations

  - Natural language explanation

📌 The UI must prioritize clarity, hierarchy, and narrative, not data density.

🛠 Suggested technologies

Recommended options for the MVP:

- Streamlit (preferred option for demo speed and clarity)

- FastAPI + simple HTML (lightweight alternative)

Explicit constraints

- ❌ No external BI tools

- ❌ No complex dashboards

- ❌ No business logic in the UI

🐳 PHASE 7 – Dockerization & Demo Packaging

📌 Objective

Ensure immediate, reproducible, and autonomous deployment of the complete system, enabling the Kalido-Lite + TAISA demo to be executed in minutes and in any Docker-enabled environment, without complex manual configuration.

This phase turns the design and development into a tangible and portable demo.

🧩 Components

The demo package must include the following dockerized services:

- PostgreSQL Container
Internal system database, with controlled schema and initial data.

- Backend API
FastAPI service orchestrating snapshots, diff, impact, and reasoning.

- UI
Visualization and insight layer for the demo.

- TAISA Configuration

  - Mock mode for offline demo

  - Or integration with the real TAISA via API

📌 All components must communicate exclusively through Docker’s internal network.

🧪 PHASE 8 – Functional Demo (MVP)

📌 Objective

Clearly and tangibly demonstrate that Kalido is not required to cover the critical workflow of metadata analysis, change detection, impact analysis, and reasoning.

This phase validates the complete Kalido-Lite + TAISA approach as a viable internal replacement.

🧭 Demo walkthrough

The functional demo must execute, in a sequential and understandable way, the following end-to-end flow:

- Metadata Extract
Structural metadata capture using templates and adapters.

- Snapshot
Persistence of a complete EDW state in PostgreSQL.

- Diff
Detection of structural changes between snapshots.

- Lineage
Construction of the technical graph and object relationships.

- Impact
Calculation of direct and indirect impact based on detected changes.

- TAISA Reasoning
Intelligent interpretation of changes:

  - Classification

  - Risk assessment

  - Recommendations

  - Natural language explanation

📌 Each step must be visible, explainable, and reproducible during the demo.

📈 PHASE 9 – Evolution (Post-MVP)

📌 Objective

Define the system’s evolution paths once the MVP is validated, allowing capabilities to scale, security to be strengthened, and functional scope to expand without compromising the established architectural principles.

🚀 Evolution paths

After MVP validation, the system may evolve across the following dimensions:

- Additional data engines
Integration of new adapters for other engines (cloud, on-premise, analytical), reusing the template-based model.

- Advanced parsing
Deeper SQL analysis, logical dependencies, and complex usage patterns.

- Advanced security
Robust authentication and authorization, access control, extended auditing, and separation of duties.

- BI tool integration
Exposure of insights and results to visualization and analytical consumption platforms.

- Full automation
Scheduled execution of snapshots, diff, impact, and reasoning, with alerts and automated workflows.

📌 All evolutions must respect the decoupled design and full traceability of the system.